## Slide 1
IITB - Optiver AI Innovation Lab
Progress Update: Research Projects
Project 1: Learning from Sparse, Skewed, or Irregular Data (Themes 1.1 to 1.5)
Project 2: Foundation Models for Tabular & Time-Series Data (Themes 2.1 to 2.5)
PI: Prof. Siddhartha Duttagupta, Electrical Engineering, IIT Bombay
Presented by: Aabid Hassan
10 July 2026
Notes: Two projects, both 6 months, both under Prof. Duttagupta. Today: what has been set up in the first phase and the development plan. If asked directly: months 1-2 went into onboarding, access and design work; implementation starts now.

## Slide 2
Project 1: Learning from Sparse, Skewed, or Irregular Data
Goal: build models that stay reliable on real financial data, where events are irregular, labels are scarce, attributes go missing, and critical cases (fraud, defaults) are under 1% of records.
Research themes:
1.1 Sparse event sequences: model long, irregular gaps between transactions as a behavioural signal rather than missing data
1.2 Few-shot / zero-shot risk prediction: generalise to new fraud types from very few labeled examples
1.3 Missing features in multimodal data: keep predictions stable when KYC, demographic or behavioural channels are absent
1.4 Generative reconstruction: use a VAE to denoise sparse customer histories into stable representations
1.5 Extreme class imbalance: train effectively when positives are below 1% of the data
Notes: One line per theme is enough. The common thread: real financial data breaks the assumptions standard ML makes. The under-1% skew is the easiest hook, it also explains why we evaluate with AUROC and F1 instead of accuracy.

## Slide 3
Project 1: Modelling Approach
For each theme we have selected an architecture and evaluation setup. Implementation and training begin this month.
Theme | Selected approach | Key idea
1.1 | Transformer sequence encoder | Time-gap positional encoding; self-attention over transaction history to flag deviations
1.2 | Prototypical networks | Pre-trained behaviour embeddings; new risk types mapped to prototypes without full retraining
1.3 | Multimodal transformer | Per-modality encoders with cross-modal attention; modality dropout simulates missing inputs
1.4 | VAE on learned embeddings | Generative reconstruction as a regulariser, giving denser and more stable representations
1.5 | Imbalance-aware training | Focal / cost-sensitive losses; AUROC and F1 as primary metrics
Datasets: drawn from the shared pool on the datasets slide (PaySim and IEEE-CIS for fraud themes 1.1 / 1.2 / 1.5, credit datasets for 1.4, MIMIC-III multi-table data for 1.3). Baselines: LSTM (sequence tasks) and gradient-boosted trees (tabular tasks).
Notes: The design decisions are made and each has a reason, e.g. VAE over GAN for training stability, prototypical networks avoid retraining when a new fraud type appears. Both projects draw on one shared dataset pool, detailed on slide 5, which saves setup effort and keeps benchmarks comparable. Be clear these are finalised designs, training starts now.

## Slide 4
Project 2: Foundation Models for Tabular & Time-Series Data
Motivation: pre-trained transformers reshaped NLP, but there is no general-purpose pre-trained model for structured financial data. Institutions still build task-specific models from scratch.
Planned approach:
Masked-feature pre-training (BERT-style) on large transaction logs to learn reusable financial embeddings, then fine-tune on downstream tasks across industries
Primary architecture: FT-Transformer, chosen because it tokenises both numeric and categorical features. SAINT kept as an alternative for fraud tasks (inter-sample attention). TabTransformer was reviewed and set aside since it embeds only categorical features
Baselines: XGBoost, CatBoost and TabNet on every task
Evaluation: AUROC and F1 for classification; Silhouette score for segmentation
Notes: Simple pitch: a BERT-like pre-trained model for financial tables. The architecture comparison is worth saying out loud, FT-Transformer handles amounts and timestamps (numeric) plus merchant and channel (categorical); TabTransformer drops the numeric side, which carries most of the signal.

## Slide 5
Project 2: Modelling Approach
Each theme has a defined method and evaluation setup. Themes 2.1 and 2.2 are the first to be implemented; 2.4 is deliberately scheduled last.
Theme | Selected approach | Key idea
2.1 | FT-Transformer on transaction logs | Transactions as ordered token sequences with temporal positional encoding; capture long-range and periodic behaviour
2.2 | Masked-feature pre-training | BERT-style self-supervised objective on unlabeled data; reusable embedding layer, fine-tuned on downstream tasks
2.3 | Cross-industry shared encoder | One encoder over credit, retail and healthcare data with lightweight task heads; schema alignment is the core challenge
2.4 | Multimodal fusion (later phase) | Cross-modal attention joining the transaction encoder with a text encoder (SEC EDGAR filings / FinQA)
2.5 | Segmentation on embeddings | k-means / HDBSCAN clustering of learned representations; Silhouette and Davies-Bouldin evaluation
Key hypothesis: pre-trained embeddings (2.2) outperform randomly initialised models when fine-tuned on small datasets such as UCI Credit Default.
Notes: Mirror of the Project 1 approach slide. Order of implementation matters: 2.1 and 2.2 first because everything else builds on the pre-trained encoder; 2.3 and 2.5 reuse it; 2.4 is deferred until the transaction encoder is stable, which is a deliberate design decision, not a delay. The hypothesis at the bottom gives the review a falsifiable claim, which professors like.

## Slide 6
Datasets (shared across both projects) and Pre-processing
Dataset | Scale | Used for (themes) | Purpose
PaySim Synthetic Financial | 6.3M rows | P1: 1.1, 1.5 / P2: 2.1, 2.2 | Fraud detection and sequence modelling
IEEE-CIS Fraud Detection | ~590K rows | P1: 1.2, 1.5 / P2: 2.2 | Representation pre-training; new fraud types
Lending Club Loans | ~2.2M rows | P1: 1.4 / P2: 2.3 | Credit modelling; sparse-history reconstruction
UCI Credit Card Default | 30K rows | P1: 1.5 / P2: 2.2 | Fine-tuning benchmark
UCI Online Retail II | 1M+ rows | P2: 2.5 | Customer segmentation
MIMIC-III (Healthcare ICU) | Multi-table | P1: 1.3 / P2: 2.3 | Cross-domain validation (credentialing in progress)
Pre-processing pipeline (specified, first implementation deliverable):
Transaction tokenisation → missing-value handling → temporal feature extraction → normalisation
Text sources for multimodal fusion (theme 2.4), e.g. SEC EDGAR filings / FinQA, will be added in a later phase once the transaction encoder is stable.
Notes: One shared dataset pool serves both projects, that is deliberate: one pre-processing effort, comparable benchmarks. Six public datasets mapped to themes across fraud, credit, retail and healthcare, which is what makes the cross-industry claim credible. MIMIC-III goes through PhysioNet credentialing, in progress and only needed for the final validation phase, so nothing is blocked. Theme 2.4 text data (EDGAR / FinQA) is intentionally deferred until the transaction encoder is stable.

## Slide 7
Project Timeline (both projects, 1 May 2026 start)
May '26
Jun '26
Jul '26
Aug '26
Sep '26
Oct '26
Nov '26
Dec '26
Onboarding, scoping & design (shared)
Pre-processing pipelines & baselines (shared)
P1: Model development (themes 1.1 - 1.4)
P1: Imbalance benchmarks & evaluation (1.5)
P2: FT-Transformer pre-training & fine-tuning
P2: Cross-industry validation & segmentation
Final technical reports (both projects)
Paper writing & submissions
Conference presentations & journal follow-up
today
6-month mark (31 Oct)
Completed
Development (planned)
Publication & dissemination
Core project window: 1 May - 31 Oct 2026 (6 months). Nov - Dec reserved for publications and conferences.
Notes: Both projects share the first two phases (onboarding and pipelines), then split into parallel model-development tracks and converge again for reporting. The red line is today: at the end of the shared groundwork phase, about to start pipelines and baselines. Paper writing begins in October, overlapping the final project month, with November and December reserved for conference submissions, presentations and journal follow-up beyond the funded 6-month window.

## Slide 8
Current Status and Plan
Months 1 and 2 went into onboarding, data access and credentialing, environment setup, and the design work shown in the previous slides. Development starts now on the schedule below.
Period | Phase | Work | Status
May - Jun 2026 | Groundwork | Onboarding, scoping, architecture and data-strategy design | Done
Jul - Aug 2026 | Pipelines & baselines | Pre-processing v1; XGBoost / CatBoost / TabNet baselines | Starting
Sep - Oct 2026 | Core models & evaluation | Sparse-event encoder; FT-Transformer pre-training; benchmarks and final reports | Planned
Nov - Dec 2026 | Publication | Paper submissions, conference presentations, journal follow-up | Planned
Next 30 days:
Baselines running on PaySim and IEEE-CIS with AUROC / F1 reporting
Pre-processing pipeline v1 working across the five available datasets
MIMIC-III credentialing completed; begin sparse-event encoder implementation
Notes: Own the timeline plainly: onboarding and data access in an industry-partnered lab genuinely take time, both professors know this. The strength here is specificity, dated phases and three measurable 30-day commitments. If pressed on why training has not started: the design phase is complete, which is what makes these commitments realistic. Close by asking for input on priorities before the Optiver meeting.